CORTEX HEALTH

Product Requirements Document

Brazilian Healthcare CDSS Market Entry
MBA-Informed Strategic Implementation Plan

| Document | PRD-001: Cortex CDSS Market Entry |
| --- | --- |
| Status | PROPOSED |
| Author | Cortex Boardroom Knowledge System |
| Date | March 17, 2026 |
| Deciders | Nico Caprirolo (CEO), Boardroom Agents |
| Source | 20 JHU MBA Tier 2 Knowledge Docs (24,000+ lines) |

# Table of Contents

# 1. Problem Statement

Cortex Health is building an AI-powered Clinical Decision Support System (CDSS) for the Brazilian healthcare market. The platform is at 60% MVP completion with an active pilot at Pequeno Cotolengo (palliative care hospital). However, the path from working MVP to commercially viable, regulatory-compliant, revenue-generating product requires solving five interconnected problems simultaneously:

- Regulatory gap: ANVISA requires Brazilian-specific clinical data for SaMD classification (Class III). Without regulatory clearance, Cortex cannot legally market to hospitals or operadoras. Estimated lead time: 6–12 months from submission, which has not yet started.

- Integration gap: No working integration exists with major Brazilian EHR systems (Philips Tasy, MV Sistemas, Pixeon). Without bidirectional data exchange, hospitals cannot deploy CDSS in clinical workflows. This blocks all revenue.

- Evidence gap: Early-majority hospital buyers require peer-reviewed clinical validation on a Brazilian patient cohort. Without published evidence, the sales cycle stalls at the CMO level. No validation study has been designed or initiated.

- Pricing gap: The current monetization model (per-provider SaaS) leaves the majority of value uncaptured and misaligns incentives with hospital and operadora customers. The operadora revenue-share model (which represents the largest revenue opportunity) has not been modeled.

- Competitive clock: EHR vendors (Epic, Cerner, Philips) can bundle CDSS into existing hospital contracts within 18–24 months. Cortex’s NLP advantage in Portuguese and head start on Brazilian clinical data are time-limited assets that must be converted into durable lock-in before vendor envelopment occurs.

Cost of not solving: If these five gaps are not addressed in parallel, Cortex risks a 12–24 month delay in market entry, during which competitors and EHR vendors may capture the beachhead. The Brazilian operadora CDSS market ($100–200M TAM) rewards first movers with data network effects and workflow lock-in that are nearly impossible to dislodge.

# 2. Goals

Each goal is an outcome, not an output. They are ordered by strategic priority.

| # | Goal (Outcome) | Success Metric | Timeline |
| --- | --- | --- | --- |
| G1 | Achieve regulatory pathway clarity for Brazilian market entry | ANVISA classification confirmed; submission filed | Month 12 |
| G2 | Establish clinical credibility with peer-reviewed evidence on Brazilian patients | Validation manuscript submitted; AUC ≥ 0.75 | Month 12 |
| G3 | Deploy CDSS in production at 1–2 academic hospitals with measurable outcomes | Hospitals live; alert acceptance >70% (Critical tier) | Month 9 |
| G4 | Validate value-based pricing model with real customer data | 2+ hospitals respond positively to pricing; 1 operadora in pilot proposal stage | Month 10 |
| G5 | Build defensible competitive moat before EHR vendor envelopment | Multi-year API agreements with 2+ EHR vendors; proprietary outcomes dataset growing | Month 6 (API); ongoing (data) |

# 3. Non-Goals

The following are explicitly out of scope for this 12-month plan. Each has a rationale.

| Non-Goal | Rationale |
| --- | --- |
| SUS commercial market entry | SUS providers cannot pay commercial CDSS rates. Use SUS hospitals only as academic research partners, not revenue targets. Revisit in Year 2 with grant or government funding model. |
| Multi-country expansion (Mexico, Argentina) | Each country requires separate regulatory pathway (COFEPRIS for Mexico, ANMAT for Argentina). Diluting focus from Brazil delays all 5 goals. Pursue only after Brazilian beachhead is established. |
| Autonomous CDSS (Class IV SaMD) | Autonomous classification adds 12–24 months of regulatory burden and creates physician resistance. Position Cortex as physician-augmenting (Class III), preserving physician authority over clinical decisions. |
| Platform ecosystem / third-party apps | Year 3 initiative per Digital Transformation analysis. Design APIs to support it now, but do not build marketplace functionality. Premature platform play without base customer adoption. |
| Direct-to-patient features | Cortex is B2B (hospital/operadora). Patient-facing features are scope creep that dilute the clinical value proposition and add consumer regulatory complexity. |
| Series A fundraise execution | Preparation is in scope (Month 10–12). Actual fundraise execution extends beyond this 12-month plan. Decision gate at Month 12 determines readiness. |

# 4. Target Users & Personas

Cortex serves four distinct buyer/user personas within hospital and operadora customers. Each has different decision criteria, success metrics, and objections.

| Persona | Role | Decision Criteria | Key Objection | Win Strategy |
| --- | --- | --- | --- | --- |
| Clinical Champion | Chief Medical Officer, CMIO, or Dept. Head | Clinical evidence, patient safety, peer endorsement, workflow fit | "Show me published validation data on Brazilian patients" | Validation study + advisory board + peer-reviewed publication |
| Economic Buyer | CFO, VP Finance, Operadora Director | ROI, cost reduction, sinistralidade impact, payback period | "Quantify the financial impact before I commit budget" | Value-based pricing model with ROI calculator showing $7.5M annual benefit per 10K-admission hospital |
| Technical Gatekeeper | CIO, IT Director, CISO | EHR integration, LGPD compliance, data security, uptime SLA | "Will this integrate with our existing systems without disruption?" | Working EHR demo + LGPD-compliant DPA + FHIR/HL7 compliance certification |
| End User | Attending Physician, Resident, Nurse | Speed, accuracy, minimal workflow disruption, alert relevance | "Alert fatigue — I already ignore 90% of system alerts" | Tiered severity architecture (Safety Firewall) with <30% Critical override rate |

# 5. User Stories

## 5.1 Clinical Champion Stories

As a Chief Medical Officer at an academic hospital, I want to see peer-reviewed evidence that this CDSS improves diagnostic accuracy in a Brazilian patient population so that I can justify the clinical risk of adoption to my department heads and ethics committee.

As a CMIO evaluating CDSS vendors, I want to see that the system integrates natively with our EHR without requiring duplicate data entry so that my physicians will actually use it instead of working around it.

As a Department Head in Internal Medicine, I want to receive only clinically significant alerts tiered by severity so that I can trust the system rather than developing override fatigue.

As a Clinical researcher at a teaching hospital, I want to access de-identified outcomes data generated by the CDSS so that I can publish on CDSS-assisted clinical outcomes and contribute to the evidence base.

## 5.2 Economic Buyer Stories

As a Hospital CFO, I want to see a clear ROI model showing cost savings from reduced complications and length of stay so that I can approve the budget with a concrete payback period.

As a Operadora Director of Clinical Operations, I want to understand how the CDSS reduces sinistralidade (claims costs) across my hospital network so that I can model the revenue-share structure against our actuarial projections.

As a Operadora CFO, I want to have a control group methodology for attributing savings to the CDSS vs. secular trends so that I can justify the investment to our board with defensible numbers.

## 5.3 Technical Gatekeeper Stories

As a Hospital CIO, I want to confirm the CDSS is LGPD-compliant with a signed DPA and documented data flows so that I can clear procurement compliance review without legal delays.

As a Hospital CISO, I want to verify that PHI is encrypted at rest and in transit, with audit logging and breach notification protocols so that I can approve the security assessment.

As a IT Integration Engineer, I want to receive FHIR R4 and HL7v2 interface specifications with sample message payloads so that I can build and test the integration in our staging environment before go-live.

## 5.4 End User (Clinician) Stories

As a Attending Physician in the ED, I want to receive Critical alerts as hard-stops that require acknowledged override with clinical justification so that life-threatening interactions are never silently ignored.

As a Resident reviewing medication orders, I want to see the clinical basis for each CDSS recommendation (which patient features triggered it and confidence level) so that I can evaluate the recommendation rather than blindly accepting or rejecting it.

As a Nurse administering medications, I want to receive Medium-severity alerts as passive notifications that don’t interrupt my workflow so that I stay informed without alert fatigue slowing patient care.

As a Physician overriding a CDSS alert, I want to document my clinical reasoning for the override in 2 clicks or fewer so that the override is logged for safety monitoring without adding documentation burden.

# 6. Requirements

Requirements are categorized using MoSCoW: P0 (Must Have — cannot ship without), P1 (Should Have — significantly improves but core works without), P2 (Future — out of scope for v1 but architect to support).

## 6.1 Regulatory & Compliance

REQ-R01: ANVISA SaMD Classification & Submission  [P0 — MUST HAVE]

Determine Cortex’s regulatory classification under RDC 657/2022 and prepare a complete technical file for ANVISA submission. This is the longest lead-time item and blocks all commercial market activity.

Owner: RUTH (CLO) + Regulatory Lead  |  Source: Health Care Law (2,187 lines), Medical Devices (1,100+ lines)

Acceptance Criteria:

- ANVISA classification confirmed as Class II or III by Month 2

- Technical file structure initiated: software documentation, architecture, intended use, risk analysis (ISO 14971)

- Pre-submission meeting with ANVISA requested by Month 4

- Clinical validation data package compiled by Month 10

- Full ANVISA submission filed by Month 12

- Post-market surveillance plan drafted and included in submission

- If CDS exemption pathway viable (4-part test from FDA guidance, adapted to ANVISA): pursue in parallel to reduce timeline

REQ-R02: LGPD Compliance Framework  [P0 — MUST HAVE]

Establish full LGPD compliance for processing health data (special category). Cortex operates as data processor; hospital/operadora customers are controllers. Without compliance, no institutional customer will engage.

Owner: RUTH (CLO) + CYRUS (CISO)  |  Source: Health Care Law (LGPD section), HIT (HIPAA/HITECH/LGPD security)

Acceptance Criteria:

- Data flow audit complete: all PHI storage locations, sub-processors, cross-border transfers mapped

- DPA (Data Processing Agreement) template drafted in Portuguese, reviewed by Brazilian privacy counsel

- BAA template for US-facing contracts

- Consent mechanism: explicit, informed, unambiguous, revocable, documented

- DPO (Data Protection Officer) appointed or designation plan established

- Breach notification protocol: 72-hour LGPD requirement documented and tested

- ANPD registration completed

REQ-R03: CFM AI Use Standards Alignment  [P1 — SHOULD HAVE]

Design product to align with CFM expectations for AI-assisted clinical decision-making. Proactively seek CFM position paper endorsement — no Brazilian CDSS company has done this, creating first-mover credibility.

Owner: RUTH (CLO) + ELENA (CMO)  |  Source: Health Care Law (CFM Resolution 2227/2018, AI physician liability)

Acceptance Criteria:

- Product displays recommendation basis (which clinical features drove the output) for every alert

- Confidence levels shown: High/Medium/Low with numerical probability where applicable

- Override mechanism: easy, documented, preserves physician authority

- Liability documentation clear: physician responsible for misuse; Cortex responsible for defects

- Clinician training curriculum drafted aligned to CFM standards

- CFM engagement initiated via advisory board member with CFM relationships

## 6.2 Product & Engineering

REQ-E01: EHR Integration (Primary Vendor)  [P0 — MUST HAVE]

Build working bidirectional integration with at least one major Brazilian EHR system. This is the technical gate that blocks all hospital deployments. FHIR/HL7 compliance ensures vendor independence.

Owner: ARCHIE (CTO)  |  Source: HIT (FHIR/HL7, interoperability), Digital Transformation (lock-in, information blocking)

Acceptance Criteria:

- Primary vendor selected (Philips Tasy, MV Sistemas, Pixeon, or Wareline) by Month 1

- Multi-year API access agreement signed with contractual language preventing information blocking

- FHIR R4 server implementation: Patient, Observation, MedicationRequest, AllergyIntolerance resources

- HL7v2 ADT/ORU message parsing functional by Month 3

- Bidirectional demo: read patient data + write CDSS recommendations back to EHR by Month 6

- Integration tested in hospital staging environment before pilot go-live

REQ-E02: Safety Firewall: Tiered Alert Architecture  [P0 — MUST HAVE]

Implement four-tier alert severity system to prevent alert fatigue, the #1 CDSS adoption killer. This is a non-negotiable architectural requirement — not a feature.

Owner: ARCHIE (CTO) + ELENA (CMO)  |  Source: HIT (Five Rights, alert fatigue tiering, e-iatrogenesis), AI Essentials (Safety Firewall validation)

Acceptance Criteria:

- Four tiers implemented: Critical (hard-stop + documented override), High (interruptive + logged override), Medium (passive in-workflow notification), Low (on-demand reference)

- Five Rights validation engine: right information, right person, right channel, right format, right time

- Real-time safety monitoring console: override rates per tier, alert fatigue trending, e-iatrogenesis cluster detection

- Governance interface: clinical committee can adjust tier assignments without engineering changes

- Override workflow: 2-click maximum with structured clinical reasoning capture

- Target metrics: <30% override rate for Critical tier, <50% for High tier

- E-iatrogenesis detector: automated flagging when adverse events cluster near high-override periods

REQ-E03: Clinical Validation Study Infrastructure  [P0 — MUST HAVE]

Build the data collection, analysis, and reporting infrastructure needed to support the 50–100 case Brazilian cohort validation study.

Owner: ARCHIE (CTO) + ELENA (CMO)  |  Source: Business Analytics (diagnostic accuracy metrics), AI Essentials (model evaluation)

Acceptance Criteria:

- Study data capture module: CDSS recommendation, physician consensus, patient outcome, time-to-diagnosis

- Metrics calculation: sensitivity, specificity, PPV, NPV, ROC-AUC, alert acceptance rate

- De-identification pipeline: LGPD-compliant anonymization for research data export

- Dashboard: real-time study enrollment tracking, interim analysis capability

- Data export: structured format for statistical analysis (CSV/JSON with codebook)

REQ-E04: RNDS (Rede Nacional de Dados em Saude) Connector  [P2 — FUTURE]

Scope and design connector to Brazil’s national health data network. Not required for initial pilot but essential for operadora-scale deployment.

Owner: ARCHIE (CTO)  |  Source: HIT (RNDS, Brazilian health informatics), Health Care Systems (SUS structure)

Acceptance Criteria:

- RNDS API documentation reviewed and integration requirements scoped

- Architecture designed to support RNDS data exchange without refactoring EHR integration layer

- Timeline estimated for implementation (expected: Month 12–18)

REQ-E05: Platform API Design (Future Ecosystem)  [P2 — FUTURE]

Design (but do not build) the API layer that will support third-party specialty CDSS applications in Year 3. Architectural decisions now should not preclude this future.

Owner: ARCHIE (CTO)  |  Source: Digital Transformation (platform economics, network effects, ecosystem lock-in)

Acceptance Criteria:

- API design document: authentication, rate limiting, data access patterns, partner app sandboxing

- Revenue model spec: 20–30% of partner app revenue share

- Data isolation architecture: partner apps cannot access other partners' data

- Current database schema reviewed for extensibility to multi-tenant partner model

## 6.3 Clinical & Evidence

REQ-C01: Clinical Validation Study Execution  [P0 — MUST HAVE]

Design, gain IRB approval, execute, and analyze a prospective validation study on 50–100 Brazilian patients. This is the single most important sales enabler in the entire strategy.

Owner: ELENA (CMO)  |  Source: New Product Development (clinical evidence as sales enabler), Business Analytics (sensitivity/specificity/PPV/NPV)

Acceptance Criteria:

- Academic hospital partner secured (target: USP, UNIFESP, or Beneficencia Portuguesa in Sao Paulo)

- Study protocol finalized: prospective, CDSS accuracy vs. board-certified physician consensus

- IRB/ethics committee approval obtained

- Brazilian clinician co-author secured

- 50–100 cases enrolled and analyzed

- Results: sensitivity, specificity, PPV, NPV, ROC-AUC, alert acceptance rate, time-to-diagnosis reported

- Manuscript submitted to Brazilian medical journal or international health informatics journal

- If AUC < 0.75: pause commercial deployment, return to model improvement (hard stop)

REQ-C02: Clinical Advisory Board  [P0 — MUST HAVE]

Recruit 3–5 physician advisors from target hospitals to provide clinical credibility, relationship bridges to beachhead institutions, and product feedback.

Owner: ELENA (CMO) + VICTOR (CSO)  |  Source: Negotiation (Brazilian culture, clinical champion model), Marketing (clinical champion vs economic buyer)

Acceptance Criteria:

- 3–5 physicians from academic medical centers in Sao Paulo/Rio (150–500 beds)

- At least 1 member with operadora network connections (Phase 2 bridge)

- At least 1 member with CFM relationships

- Compensation: R$25–50K annual stipend + R$10–25K per speaking engagement

- Quarterly advisory meetings established; first meeting by Month 3

- Advisory board charter signed with IP and confidentiality provisions

REQ-C03: Medication Safety Module (Beachhead Feature)  [P1 — SHOULD HAVE]

Prioritize medication safety as the first CDSS module. Evidence base is strongest for drug-drug interactions, allergy screening, and dosing verification. This de-risks first deployments.

Owner: ELENA (CMO) + ARCHIE (CTO)  |  Source: HIT (CDSS State of the Art, medication safety evidence), Medical Devices (CDSS commercialization)

Acceptance Criteria:

- Drug-drug interaction database: Brazilian formulary-aware, updated quarterly

- Allergy cross-reference: ICD-10 allergy codes mapped to medication contraindications

- Dose range checking: weight-based and renal function-adjusted

- Integration with EHR medication ordering workflow

- Alert tier assignments validated by clinical advisory board

## 6.4 Commercial & Go-to-Market

REQ-G01: Value-Based Pricing Model  [P0 — MUST HAVE]

Develop and validate a two-part tariff pricing model for hospitals and a revenue-share model for operadoras. Flat SaaS pricing leaves most value uncaptured.

Owner: GORDON (CFO)  |  Source: Health Financing (sinistralidade, operadora model), Business Microeconomics (price discrimination, two-part tariffs)

Acceptance Criteria:

- Hospital model: implementation fee ($50–150K) + monthly ($5–25K by size) + performance bonus (5–10% if readmission >10% improved)

- Operadora model: revenue-share (30% of documented sinistralidade reduction) with hybrid option (base + share)

- Segment pricing: Large private (R$25–30K/mo), Mid-size (R$10–15K/mo), SUS/Teaching (R$3–5K/mo or per-encounter)

- ROI calculator built: input hospital size, admission volume, complication rates; output annual savings and payback period

- Pricing validated via 3+ hospital/operadora conversations

- Investor-ready unit economics slide deck section

REQ-G02: Operadora Financial Model  [P0 — MUST HAVE]

Build a detailed financial model projecting Cortex’s impact on operadora claims costs, with sensitivity analysis and attribution methodology.

Owner: GORDON (CFO)  |  Source: Health Financing, Corporate Finance (IRR/NPV, Brazil SELIC/EMBI+), Business Analytics (sensitivity analysis)

Acceptance Criteria:

- 3-scenario model (conservative/base/upside) for top 5 operadoras by member count

- Sensitivity analysis: sinistralidade reduction range (1–5%), member count, pricing structure

- Attribution methodology: control group design to isolate Cortex-driven savings from secular trends

- TAM/SAM/SOM validated: $100–200M TAM, $50–80M SAM, $5–10M 3-year SOM

- Unit economics: per-member cost, ARPU, CAC, LTV, CAC:LTV ratio

REQ-G03: Beachhead Hospital Pipeline  [P0 — MUST HAVE]

Build a target list of 10–15 academic hospitals and develop relationship-first engagement sequences aligned with Brazilian negotiation culture.

Owner: VICTOR (CSO)  |  Source: New Product Development (Crossing the Chasm, beachhead), Marketing (clinical champion), Negotiation (Brazilian culture)

Acceptance Criteria:

- Target list: 10–15 academic hospitals in Sao Paulo and Rio (150–500 beds, 150+ daily admissions)

- Top 3 targets with named clinical champions identified: USP, UNIFESP, Beneficencia Portuguesa

- Engagement sequence: multi-month, relationship-first (per Brazilian negotiation culture analysis)

- Sales scripts: CMO-first consultative approach (clinical value → implementation ease → ROI → price)

- Top 5 operadora decision-makers mapped for Phase 2 bridge

- Brazilian-market sales leader hired or identified

REQ-G04: Hospital Negotiation Playbook  [P1 — SHOULD HAVE]

Standardized negotiation playbook for hospital deal structuring, based on Brazilian negotiation culture and healthcare B2B dynamics.

Owner: VICTOR (CSO) + GORDON (CFO)  |  Source: Negotiation (healthcare B2B playbook, Brazilian culture), Marketing (B2B buying center)

Acceptance Criteria:

- Playbook covers: relationship building phase, needs assessment, proposal, negotiation, close

- Value-first sequencing: win clinical champion → demonstrate implementation ease → present ROI → negotiate price

- Contract templates: outcome-based Year 1 pricing (lower base + success fee) with Year 2+ lock-in

- Objection handling guide: alert fatigue, integration complexity, regulatory status, ROI uncertainty

- Pricing authority matrix: who can approve what discount level

REQ-G05: Operadora Pilot Proposal Template  [P1 — SHOULD HAVE]

Template for proposing a 6-month proof-of-value pilot within an operadora’s hospital network, with clear success metrics and conversion terms.

Owner: VICTOR (CSO) + GORDON (CFO)  |  Source: Health Financing (operadora business model), Negotiation (operadora contract playbook)

Acceptance Criteria:

- Pilot structure: 6-month deployment at 1 hospital in operadora network

- Success metrics defined: sinistralidade reduction, readmission reduction, physician satisfaction

- Control group methodology included

- Conversion terms: if metrics hit, enterprise licensing at agreed per-member rate

- Risk mitigation: no-charge pilot option with savings-share conversion

## 6.5 Team & Organization

REQ-T01: Hire: Regulatory Affairs + Clinical Validation Lead  [P0 — MUST HAVE]

The hire every domain in the MBA library converges on. Unblocks ANVISA, LGPD compliance, and clinical credibility simultaneously. Longest recruiting lead time.

Owner: Nico (CEO)  |  Source: Health Care Law, Medical Devices, AI Essentials

Acceptance Criteria:

- Candidate sourced from Brazilian MedTech regulatory pipeline (Abbott, Philips, Siemens Healthineers, or local)

- Offer extended by Month 2; onboarded by Month 3

- Within 30 days of start: ANVISA technical file scope document + clinical study design draft

- LGPD data audit initiated within first 2 weeks of onboarding

- Reports to RUTH (CLO) for regulatory matters, ELENA (CMO) for clinical validation

REQ-T02: Hire: Brazilian-Market Sales Leader  [P1 — SHOULD HAVE]

Hospital and operadora deals in Brazil require relationship-first, consultative selling through clinical opinion leaders. This cannot be done remotely or by non-Brazilian nationals.

Owner: VICTOR (CSO)  |  Source: Negotiation (Brazilian culture), Marketing (clinical champion/economic buyer), New Product Development (Crossing the Chasm)

Acceptance Criteria:

- Candidate with hospital/healthtech B2B sales experience in Brazil (Sudeste region preferred)

- Existing relationships with target hospital CMOs, CIOs, or procurement leaders

- Understanding of operadora procurement dynamics

- Onboarded by Month 4; first hospital meeting by Month 5

- Compensation: base + commission tied to pilot deployment milestones, not just closed deals

# 7. Success Metrics

## 7.1 Leading Indicators (Change in Days–Weeks)

| Metric | Target | Measured By |
| --- | --- | --- |
| Regulatory lead hired | Onboarded by Month 3 | HR/Nico |
| EHR vendor partnership signed | Month 1–2 | ARCHIE |
| Advisory board members recruited | 3+ by Month 2 | ELENA |
| LGPD templates reviewed by counsel | Month 2 | RUTH |
| Safety Firewall spec approved | Month 2 | ARCHIE + ELENA |
| IRB submission for validation study | Month 3 | ELENA |
| Beachhead target list with named champions | Month 3 | VICTOR |

## 7.2 Lagging Indicators (Change in Weeks–Months)

| Metric | Target | Measured By |
| --- | --- | --- |
| EHR bidirectional integration working | Month 6 | ARCHIE |
| Validation study cases enrolled | 50+ by Month 8 | ELENA |
| Hospitals live on Cortex | 1–2 by Month 9 | ARCHIE + VICTOR |
| Critical tier alert acceptance rate | >70% in pilot | ELENA (Safety Console) |
| Operadora pilot proposal presented | Month 10 | VICTOR + GORDON |
| Validation manuscript submitted | Month 12 | ELENA |
| ANVISA submission filed | Month 12 | RUTH + Regulatory Lead |

## 7.3 12-Month Success Definition

At Month 12, Cortex Health has crossed from “promising MVP” to “clinically validated, regulatory-tracked, revenue-generating platform” if and only if ALL of the following are true:

- 1–2 academic hospitals live with measurable outcomes data

- ANVISA submission filed and in review

- Peer-reviewed validation manuscript submitted (AUC ≥ 0.75)

- At least 1 operadora in active pilot negotiation

- Series A pitch deck supported by real clinical and financial data

# 8. Open Questions

These must be resolved to finalize requirements. Blocking questions must be answered before Phase 1 work begins.

| # | Question | Who Answers | Blocking? |
| --- | --- | --- | --- |
| Q1 | Is Cortex Class II or III under ANVISA RDC 657/2022? The CDS 4-part exemption test may apply if Cortex presents information without autonomous recommendations. This determines the entire regulatory timeline. | Regulatory Lead + RUTH | YES — determines all timelines |
| Q2 | Which EHR vendor has the largest installed base in the 10–15 target beachhead hospitals? This determines integration priority order. | ARCHIE + VICTOR | YES — blocks integration |
| Q3 | What is Cortex’s current burn rate and runway? This determines whether bridge financing is needed before Series A and constrains hiring pace. | GORDON + Nico | YES — determines hiring |
| Q4 | Is the current product architecture ready for FHIR R4 integration, or does it require significant refactoring? This determines Month 6 EHR demo feasibility. | ARCHIE | YES — determines EHR timeline |
| Q5 | Does the Pequeno Cotolengo pilot produce transferable outcomes data for general hospital sales, or is it too specialized (palliative care) for broad applicability? | ELENA + VICTOR | No — informs narrative only |
| Q6 | Are there local Brazilian CDSS competitors with ANVISA approval? What is the competitive landscape for clinical decision support in Sudeste hospitals? | VICTOR + ELENA | No — informs positioning urgency |
| Q7 | What is the typical hospital procurement cycle length in the target beachhead segment? Does it align with our 12-month timeline, or must we start relationship-building sooner? | VICTOR + Sales Lead | No — but affects Phase 2–3 timing |

# 9. Timeline & Phasing

| Month | Phase 1: Foundation | Phase 2: Market Prep | Phase 3: Market Entry |
| --- | --- | --- | --- |
| 1 | Hire regulatory lead; select EHR vendor; begin LGPD audit |  |  |
| 2 | Onboard regulatory lead; Safety Firewall spec; recruit 3 advisors; DPA templates |  |  |
| 3 | IRB submission; ANVISA classification confirmed; beachhead target list |  |  |
| 3 | GATE REVIEW: Go/No-Go for Phase 2 |  |  |
| 4 |  | Pricing model development; operadora financial model; CFM engagement |  |
| 5 |  | Safety Firewall implementation; hospital pipeline development; sales hire |  |
| 6 |  | EHR integration demo; competitive moat (API agreements); pricing validation |  |
| 6 |  | GATE REVIEW: Go/No-Go for Phase 3 |  |
| 7–8 |  |  | Hospital pilot deployment (1–2 sites); validation data collection |
| 9–10 |  |  | Hospitals live; KPI tracking; operadora first conversations; 50+ cases enrolled |
| 11–12 |  |  | Validation analysis + manuscript; ANVISA submission; Series A prep; operadora pilot proposal |
| 12 |  |  | GATE REVIEW: Strategic Assessment |

## 9.1 Hard Deadlines & Dependencies

- ANVISA classification (Month 2): Blocks all regulatory work. If delayed, entire timeline shifts by equivalent duration.

- EHR API agreement (Month 2): Blocks integration build. If no vendor agreement by Month 3, evaluate building vendor-agnostic FHIR-only approach.

- IRB approval (Month 3–4): Blocks validation data collection. If delayed, manuscript publication pushes beyond Month 12.

- Safety Firewall (Month 5): Hard stop on any clinical deployment. No hospital pilot without operational tiered alerting.

- EHR integration demo (Month 6): Gate for Phase 3. Without working demo, hospital pilots cannot begin.

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| ANVISA classifies as Class IV (autonomous) | Medium | Critical | Design product to preserve physician authority (physician-augmenting, not replacing). If Class IV, pursue CDS exemption pathway or redesign recommendation model to advisory-only. |
| EHR vendor refuses API access or demands exclusive terms | Medium | High | Negotiate with 2+ vendors in parallel. If all refuse, build vendor-agnostic FHIR-only integration layer (slower adoption but no vendor dependency). |
| Validation study AUC < 0.75 | Low | Critical | Hard stop on commercial deployment. Return to model improvement. Analyze failure mode: training data quality, feature engineering, population specificity. Budget 3–6 months for model iteration. |
| EHR vendor bundles CDSS before Cortex establishes moat | Medium | High | Accelerate clinical evidence + exclusive academic partnerships. Build proprietary outcomes dataset. Position Cortex as clinical-superior specialist vs. vendor generalist bundle. |
| Burn rate exceeds runway before Series A readiness | Medium | High | Answer Q3 (burn rate/runway) immediately. If <9 months runway, pursue bridge financing now. Reduce Phase 1 hiring to essential-only (regulatory lead). |
| Clinical advisory board cannot recruit target physicians | Low | Medium | Expand search beyond Sao Paulo/Rio. Consider retired physicians, academic researchers, or international Brazilian physicians as initial advisors. |
| Hospital procurement cycle longer than 12-month timeline | High | Medium | Start relationship-building in Phase 1 (Month 1), not Phase 2. Use advisory board as warm introduction. Consider free pilot structure to bypass procurement. |

# Appendix: MBA Knowledge Sources

This PRD synthesizes insights from 20 Tier 2 knowledge documents totaling 24,000+ lines, built from JHU Carey Business School MBA coursework (2023–2026).

| Document | Lines | Key Frameworks Used |
| --- | --- | --- |
| Health Care Law & Regulation | 2,187 | HIPAA, ANVISA RDC 657, LGPD, CFM, AI liability |
| Digital Transformation | 1,574 | Network effects, platform economics, lock-in, information blocking |
| Strategic Management | 1,506 | Porter Five Forces, VRIO, competitive dynamics, Balanced Scorecard |
| Corporate Finance | 1,422 | DCF, WACC, IRR, Brazil SELIC/EMBI+, SaaS valuation |
| Business Analytics | 1,396 | Decision trees, Monte Carlo, ROC-AUC, A/B testing |
| Managing Complex Projects | 1,382 | 6-phase CDSS implementation, EVM, Agile/Scrum, risk registers |
| Negotiation | 1,369 | BATNA, Brazilian culture, operadora playbook, investor terms |
| Machine Learning for Management | 1,347 | Clinical ML, SHAP/LIME, bias in Brazilian data |
| Business Microeconomics | 1,278 | Price discrimination, two-part tariffs, game theory, signaling |
| Marketing Management | 1,263 | STP, clinical champion model, B2B buying center, CLV |
| New Product Development | 1,213 | Crossing the Chasm, disruptive innovation, Lean Startup, R-W-W |
| Operations Management | 1,207 | Lean, Six Sigma, queuing, CDSS operations framework |
| Frameworks for Health Care Markets | 1,146 | Arrow market failure, ACO economics, operadora structure, TAM/SAM/SOM |
| Medical Devices & Diagnostics | 1,100+ | SaMD IMDRF, design controls, FDA CDS exemption, ANVISA pathway |
| + 6 additional documents | 4,000+ | Health Analytics, HIT, AI Essentials, Health Systems, Leadership, Health Financing |

END OF PRD

Status: PROPOSED  |  Pending Founder Review  |  March 17, 2026

Next Step: Nico resolves blocking open questions (Q1–Q4), then approves Phase 1 launch